| 1. Incident Name | 2. Operational Period (date/time) From: To: |  | WORK ANALYSIS MATRIX ICS 234-CG |
| --- | --- | --- | --- |
| 3. Operation’s Objectives DESIRED OUTCOME | 4. Strategies HOW | 5. Tactics/Work Assignments WHO, WHAT, WHERE, WHEN |  |
| - Ensure the Safety of Public & Response Personnel | - Establish site control |  |  |
|  | - Establish vessel and/or aircraft restrictions |  |  |
|  | - Monitor air in impacted areas |  |  |
|  | - Ensure safety briefings are conducted |  |  |
| - Control the Source of the Spill | - Complete emergency shut-down procedures |  |  |
|  | - Conduct firefighting efforts |  |  |
|  | - Initiate temporary repairs |  |  |
|  | - Transfer and/or lighter product |  |  |
|  | - Conduct salvage operations as necessary |  |  |
| - Protect Environmentally Sensitive Areas | - Deploy appropriate Geographic Response Plans (GRPs) |  |  |
|  | - Track oil movement on the water via regular overflights & accurately map observations/GPS readings |  |  |
| - Contain & Recover Spilled Material | - Contain product at the spill source |  |  |
|  | - Contain product at appropriate collection areas |  |  |
|  | - Mobilize and deploy EDRC skimming capacity at 5 times the spill volume |  |  |
|  | - Acquire storage capacity at 10 times the spill volume |  |  |
| - Recover & Rehabilitate Injured Wildlife | - Conduct affected wildlife search and rescue operations |  |  |
|  | - Provide & manage facilities for wildlife rehabilitation |  |  |
|  | - Manage volunteer effort for oiled bird rehabilitation |  |  |
| - Clean-up Product from Impacted Areas | - Deploy FOB & SCAT teams to systematically assess shoreline areas |  |  |
|  | - Conduct environmentally appropriate shoreline cleanup efforts |  |  |
| 6. Prepared by: |  |  | 7. Date/Time: |

WORK ANALYSIS MATRIX	Page  3

of   4

ICS 234-CG (Rev 11/12)

WORK ANALYSIS  MATRIX FORM INSTRUCTIONS (ICS FORM 234-CG)  Rev. 8/05

Purpose. The Work Analysis Matrix is designed to help select the best strategies and tactics to achieve the operational objectives. This optional form assists staff in carrying-out incident objectives by outlining the who, what, where, when, and how of the response. The tactics from this form carry forward to the “Work Assignment” on the ICS-215. Another purpose of the ICS-234 is that it presents alternative (or what-if) strategies and tactics to respond to bad weather, sudden changes in operational conditions, etc. This form is simply a formalized version of how most OSCs tend to think in order to turn objectives into tactical field work.

Preparation. The Work Analysis Matrix, if used, is usually completed by the Operations Section Chief and Planning Section Chief prior to the Tactics Meeting.

Distribution. All completed original forms must be submitted to the Documentation Unit.

Item # 	Item Title 	Instructions

1. 	Incident Name 	Enter the name of the incident

2. 	Operational Period 	Enter the time interval for which the form applies.

Record the start and end date and time.

3. 	Operational Objectives 	Enter the relevant Operational Objectives from the

ICS 202, with numbers

4. 	Strategies 	Enter all strategies that could be used to meet the objective (“how”)

5. 	Tactics/Work

Assignments

Enter details, including as much as possible, who, what, where, and when, of work assignments to carry out Operational Strategies

6. 	Prepared By 	Enter the name and position of the person preparing the form

7. 	Date/Time 	Enter the date and time (24-hour format) the form was prepared